# WEEKLY HR & WORKLOAD PERFORMANCE REPORT BY TEAM

Reporting Period: 20/07/2026 – 26/07/2026 (Week 30 / 2026)

Report Date: 31/07/2026 08:35

---

# 1. TEAM: FRAME & TRUSS

Workload volume analysis for Clients (Customers) and member productivity for Team Frame & Truss.

## 1.1. East Coast Frames & Trusses

Client Type: Full-time  |  Weekly Target: 40 Layouts

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | 18 | 20 | 26 | 19 | 17 |
| • Amd. Multi-level | - | - | - | 2 | - |
| • Amd. Single-level | - | 1 | 1 | 3 | - |
| • Est. Multi-level | 7 | 4 | 4 | 1 | 2 |
| • Est. Multi-residential | 4 | - | - | 1 | 2 |
| • Est. Single-level | 7 | 15 | 21 | 12 | 13 |
| Headcount | 3 | 2 | 2 | 2 | 2 |
| Dwelling Units | 53 | 36 | 51 | 43 | 37 |
| Area (Sqm) | 12098.0 m² | 6902.0 m² | 9507.0 m² | 13590.0 m² | 5834.0 m² |
| Designed (Layouts) | 76 | 39 | 54 | 55 | 43 |

KPI W0: Actual = 43 Layouts / Target = 40 Layouts → 107.5% 🟢 Passed

Leadtime W0: Average 6.06 days (15 jobs)

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Han Pham | 17 | 17 | - | - | 18 | 2739.0 m² | 22 | 1h46m | - |
| Quy Nguyen | 15 | 14 | - | - | 20 | 3738.0 m² | 26 | 1h09m | - |

---

## 1.2. MCM Frame & Truss

Client Type: Full-time  |  Weekly Target: 10 Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | 21 | 22 | 16 | 11 | 13 |
| • Amd. Multi-level | - | - | 1 | - | - |
| • Est. Multi-level | 9 | 15 | 4 | 4 | 11 |
| • Est. Multi-residential | - | 1 | 6 | 3 | - |
| • Est. Single-level | 12 | 6 | 5 | 4 | 2 |
| Headcount | 1 | 1 | 1 | 1 | 1 |
| Dwelling Units | 23 | 24 | 20 | 16 | 14 |
| Area (Sqm) | 4320.0 m² | 5120.0 m² | 4095.0 m² | 3735.0 m² | 2965.0 m² |
| Designed (Layouts) | 23 | 24 | 20 | 16 | 14 |

KPI W0: Actual = 13 Jobs / Target = 10 Jobs → 130.0% 🟢 Passed

Leadtime W0: Average 10.42 days (10 jobs)

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Phuc Nguyen | 13 | 13 | - | - | 14 | 2965.0 m² | 14 | 1h22m | - |

---

## 1.3. Brock Building Systems

Client Type: Full-time  |  Weekly Target: 5 Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | 3 | 5 | 7 | 5 | 3 |
| • Amd. Multi-residential | - | - | - | - | 1 |
| • Amd. Single-level | - | 1 | 1 | - | 1 |
| • Det. Multi-level | - | - | 1 | - | - |
| • Det. Single level | 2 | 3 | 3 | 1 | - |
| • Est. Multi-residential | - | - | - | 1 | - |
| • Est. Single-level | 1 | 1 | 2 | 3 | 1 |
| Headcount | 1 | 2 | 2 | 2 | 2 |
| Dwelling Units | 9 | 16 | 10 | 12 | 5 |
| Area (Sqm) | 1005.0 m² | 2225.0 m² | 1549.0 m² | 1559.0 m² | 861.0 m² |
| Designed (Layouts) | 9 | 19 | 10 | 13 | 7 |

KPI W0: Actual = 3 Jobs / Target = 5 Jobs → 60.0% 🔴 Missed

Leadtime W0: Average 3.68 days (3 jobs)

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Linh2 Nguyen | 3 | 6 | - | - | 11 | 2117.0 m² | 15 | 18h06m | 4h45m |
| Viet Nguyen | 3 | - | - | - | 9 | 2257.0 m² | 11 | 27h59m | 2h05m |

---

## 1.4. Team Summary: Frame & Truss

#### Total Team Workload (Past 5 Weeks - All Clients):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current week) |
| --- | --- | --- | --- | --- | --- |
| Total Completed Jobs | 42 | 47 | 49 | 35 | 33 |
| Dwelling Units | 85 | 76 | 81 | 71 | 56 |
| Area (Sqm) | 17423.0 m² | 14247.0 m² | 15151.0 m² | 18884.0 m² | 9660.0 m² |
| Designed (Layouts) | 108 | 82 | 84 | 84 | 64 |

Team Average Leadtime (W0): 7.36 days (28 jobs)

Average Leadtime by Client:

| Client | W0 Completed Jobs | Avg Leadtime (days) |
| --- | --- | --- |
| Brock Building Systems | 3 | 3.68 |
| East Coast Frames & Trusses | 15 | 6.06 |
| MCM Frame & Truss | 10 | 10.42 |

#### Total Member Output W0 (All Clients):

| Employee | Design | Check | R&F | Training | Dwelling Units | Sqm | Designed Layouts |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Han Pham | 17 | 17 | - | - | 18 | 2739.0 m² | 22 |
| Quy Nguyen | 15 | 14 | - | - | 20 | 3738.0 m² | 26 |
| Phuc Nguyen | 13 | 13 | - | - | 14 | 2965.0 m² | 14 |
| Linh2 Nguyen | 3 | 6 | - | - | 11 | 2117.0 m² | 15 |
| Viet Nguyen | 3 | - | - | - | 9 | 2257.0 m² | 11 |

#### Tasks Started & Completed in Same Week (Intraweek):

| Member | Design | Check | R&F | Training | Total Intraweek |
| --- | --- | --- | --- | --- | --- |
| Han Pham | 16 | 16 | - | - | 32 |
| Linh2 Nguyen | 1 | 2 | - | - | 3 |
| Phuc Nguyen | 3 | 3 | - | - | 6 |
| Quy Nguyen | 12 | 10 | - | - | 22 |
| Viet Nguyen | 1 | - | - | - | 1 |

#### Attendance & Working Hours:

| Employee | Employee ID | Working Days | Standard Working Hour | Actual Working Time | OT | Difference | Late CI (>10m) | Early CO | Leave | Unpaid Leave |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Han Pham | MTVN0040 | 5.00 | 40.0h | 44.5h | - | +4.48h | - | - | - | - |
| Viet Nguyen | MTVN-HCM0020 | 5.00 | 40.0h | 42.1h | - | +2.10h | - | - | - | - |
| Quy Nguyen | MTVN0069 | 5.00 | 40.0h | 41.8h | - | +1.78h | - | - | 0.5 | - |
| Linh2 Nguyen | MTVN-HCM0018 | 5.00 | 40.0h | 40.9h | - | +0.88h | - | - | - | - |
| Phuc Nguyen | MTVN0077 | 4.00 | 32.0h | 33.6h | - | +1.60h | - | - | 1.0 | - |

---

# 2. TEAM: DRAFTING

Workload volume analysis for Clients (Customers) and member productivity for Team Drafting.

## 2.1. Prime Design Tas PTY LTD (drafting)

Client Type: Full-time  |  Weekly Target: 10 Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | 6 | 5 | 3 | 6 | 9 |
| • Est. Single-level | 6 | 5 | 3 | 6 | 9 |
| Headcount | 1 | 1 | 1 | 1 | 3 |
| Dwelling Units | 6 | 5 | 3 | 7 | 16 |
| Area (Sqm) | 1046.0 m² | 804.0 m² | 296.0 m² | 1125.0 m² | 3300.0 m² |
| Designed (Layouts) | 180 | 183 | 83 | 251 | 489 |

KPI W0: Actual = 9 Jobs / Target = 10 Jobs → 90.0% 🔴 Missed

Leadtime W0: Average 45.20 days (9 jobs)

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Quy Vo | 4 | 6 | - | - | 4 | 532.0 m² | 130 | 7h58m | 5h25m |
| Nam Nguyen | 2 | - | 2 | - | 2 | 1234.0 m² | 81 | 11h51m | - |
| Quyn Do | 1 | - | 2 | - | 1 | 156.0 m² | 40 | 12h09m | - |
| Quang Tra | - | 3 | - | - | - | - | - | - | - |

---

## 2.2. Creative Homes

Client Type: Full-time  |  Weekly Target: 20 Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | 21 | 16 | 11 | 16 | 8 |
| • Amd. Multi-residential | 1 | - | 2 | 2 | 3 |
| • Amd. Single-level | 10 | 10 | 2 | 7 | 4 |
| • Est. Multi-residential | 1 | 2 | 3 | - | - |
| • Est. Single-level | 9 | 4 | 4 | 6 | 1 |
| • Training | - | - | - | 1 | - |
| Headcount | 4 | 4 | 2 | 4 | 3 |
| Dwelling Units | 23 | 18 | 16 | 17 | 15 |
| Area (Sqm) | 3063.0 m² | 2733.0 m² | 2170.0 m² | 2307.0 m² | 2302.0 m² |
| Designed (Layouts) | 97 | 103 | 69 | 101 | 79 |

KPI W0: Actual = 8 Jobs / Target = 20 Jobs → 40.0% 🔴 Missed

Leadtime W0: Average 9.95 days (8 jobs)

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Anh Nguyen | 5 | - | - | - | 7 | 758.0 m² | 141 | - | 5h09m |
| Hung Tran | 3 | - | - | - | 3 | 493.0 m² | 29 | 15h56m | 1h45m |
| Nguyen Nguyen | 1 | 8 | - | - | 6 | 1060.0 m² | 19 | - | 15h03m |
| Quang Tra | - | 1 | - | - | - | - | - | - | - |

---

## 2.3. RES Engineering

Client Type: Full-time  |  Weekly Target: 5 Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | 3 | 6 | 4 | 5 | 5 |
| • Est. Single-level | 3 | 6 | 4 | 5 | 5 |
| Headcount | 1 | 1 | 1 | 1 | 1 |
| Dwelling Units | 4 | 11 | 7 | 10 | 5 |
| Area (Sqm) | 562.0 m² | 1508.0 m² | 1007.0 m² | 1362.0 m² | 581.0 m² |
| Designed (Layouts) | 76 | 198 | 97 | 191 | 96 |

KPI W0: Actual = 5 Jobs / Target = 5 Jobs → 100.0% 🟢 Passed

Leadtime W0: Average 2.89 days (5 jobs)

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Thanh Tran | 5 | 5 | - | - | 5 | 581.0 m² | 96 | 6h52m | - |

---

## 2.4. G.J Ararat

Client Type: Full-time  |  Weekly Target: 5 Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | 3 | 7 | 6 | 3 | 3 |
| • Amd. Multi-level | - | - | 1 | - | - |
| • Amd. Multi-residential | - | - | - | - | 1 |
| • Amd. Single-level | - | 4 | 4 | 2 | 1 |
| • Est. Single-level | 3 | 3 | 1 | 1 | 1 |
| Headcount | 1 | 1 | 1 | 1 | 1 |
| Dwelling Units | 3 | 5 | 6 | 2 | 16 |
| Area (Sqm) | 683.0 m² | 1084.0 m² | 1194.0 m² | 558.0 m² | 1168.0 m² |
| Designed (Layouts) | 49 | 107 | 146 | 55 | 67 |

KPI W0: Actual = 3 Jobs / Target = 5 Jobs → 60.0% 🔴 Missed

Leadtime W0: Average 1.20 days (3 jobs)

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Phuoc Vo | 3 | 3 | - | - | 16 | 1168.0 m² | 67 | 58m | 9h46m |

---

## 2.5. NVR

Client Type: Full-time  |  Weekly Target: 5 Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | 1 | 1 | - | - | - |
| • Est. Single-level | - | 1 | - | - | - |
| • Training | 1 | - | - | - | - |
| Headcount | - | 1 | - | - | - |
| Dwelling Units | - | 1 | - | - | - |
| Area (Sqm) | - | 1310.0 m² | - | - | - |
| Designed (Layouts) | - | 27 | - | - | - |

KPI W0: Actual = - Jobs / Target = 5 Jobs → 0.0% 🔴 Missed

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Thi Tran | 2 | - | 1 | - | 2 | 7715.0 m² | 44 | 26h30m | - |
| Trung2 Nguyen | 1 | - | 1 | - | 1 | 1.0 m² | 9 | 23h02m | - |
| Hong Bui | - | 3 | - | - | - | - | - | - | - |

---

## 2.6. BM Design

Client Type: Ad-hoc  |  Weekly Target: N/A Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | - | 1 | 1 | 1 | 1 |
| • Amd. Single-level | - | - | 1 | - | - |
| • Est. Multi-residential | - | - | - | - | 1 |
| • Est. Single-level | - | 1 | - | 1 | - |
| Headcount | - | 1 | 1 | 1 | 1 |
| Dwelling Units | - | 1 | 1 | 1 | 2 |
| Area (Sqm) | - | 320.0 m² | 320.0 m² | 478.0 m² | 800.0 m² |
| Designed (Layouts) | - | 22 | 22 | 33 | 6 |

KPI W0: Actual = 1 Jobs (No Target)

Leadtime W0: Average 5.29 days (1 jobs)

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Phuoc Vo | 1 | 1 | - | - | 2 | 800.0 m² | 6 | 38h21m | - |

---

## 2.7. MyTeam VN

Client Type: Ad-hoc  |  Weekly Target: N/A Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | - | 1 | 1 | - | 1 |
| • Amd. Single-level | - | - | 1 | - | 1 |
| • Training | - | 1 | - | - | - |
| Headcount | - | - | - | - | 1 |
| Dwelling Units | - | - | - | - | 1 |
| Area (Sqm) | - | - | - | - | 128.0 m² |
| Designed (Layouts) | - | - | - | - | 24 |

KPI W0: Actual = 1 Jobs (No Target)

Leadtime W0: Average 5.06 days (1 jobs)

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hung Tran | 1 | - | - | - | 1 | 128.0 m² | 24 | - | 16h26m |
| Quyn Do | 1 | - | 1 | - | 1 | 128.0 m² | 40 | 10h12m | - |
| nhan nguyen | 1 | - | - | - | 1 | 157.0 m² | 39 | 17h56m | - |
| Quang Tra | - | 1 | - | - | - | - | - | - | - |

---

## 2.8. Team Summary: Drafting

#### Total Team Workload (Past 5 Weeks - All Clients):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current week) |
| --- | --- | --- | --- | --- | --- |
| Total Completed Jobs | 34 | 37 | 26 | 31 | 27 |
| Dwelling Units | 36 | 41 | 33 | 37 | 55 |
| Area (Sqm) | 5354.0 m² | 7759.0 m² | 4987.0 m² | 5830.0 m² | 8279.0 m² |
| Designed (Layouts) | 402 | 640 | 417 | 631 | 761 |

Team Average Leadtime (W0): 19.07 days (27 jobs)

Average Leadtime by Client:

| Client | W0 Completed Jobs | Avg Leadtime (days) |
| --- | --- | --- |
| G.J Ararat | 3 | 1.20 |
| RES Engineering | 5 | 2.89 |
| MyTeam VN | 1 | 5.06 |
| BM Design | 1 | 5.29 |
| Creative Homes | 8 | 9.95 |
| Prime Design Tas PTY LTD (drafting) | 9 | 45.20 |

#### Total Member Output W0 (All Clients):

| Employee | Design | Check | R&F | Training | Dwelling Units | Sqm | Designed Layouts |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Anh Nguyen | 5 | - | - | - | 7 | 758.0 m² | 141 |
| Thanh Tran | 5 | 5 | - | - | 5 | 581.0 m² | 96 |
| Hung Tran | 4 | - | - | - | 4 | 621.0 m² | 53 |
| Phuoc Vo | 4 | 4 | - | - | 18 | 1968.0 m² | 73 |
| Quy Vo | 4 | 6 | - | - | 4 | 532.0 m² | 130 |
| Thi Tran | 2 | - | 1 | - | 2 | 7715.0 m² | 44 |
| Quyn Do | 2 | - | 3 | - | 2 | 284.0 m² | 80 |
| Nam Nguyen | 2 | - | 2 | - | 2 | 1234.0 m² | 81 |
| Nguyen Nguyen | 1 | 8 | - | - | 6 | 1060.0 m² | 19 |
| nhan nguyen | 1 | - | - | - | 1 | 157.0 m² | 39 |
| Trung2 Nguyen | 1 | - | 1 | - | 1 | 1.0 m² | 9 |
| Hong Bui | - | 3 | - | - | - | - | - |
| Quang Tra | - | 5 | - | - | - | - | - |

#### Tasks Started & Completed in Same Week (Intraweek):

| Member | Design | Check | R&F | Training | Total Intraweek |
| --- | --- | --- | --- | --- | --- |
| Anh Nguyen | 1 | - | - | - | 1 |
| Hong Bui | - | 3 | - | - | 3 |
| Hung Tran | 2 | - | - | - | 2 |
| Nam Nguyen | - | - | 2 | - | 2 |
| Nguyen Nguyen | - | 3 | - | - | 3 |
| Phuoc Vo | 4 | 4 | - | - | 8 |
| Quang Tra | - | 2 | - | - | 2 |
| Quyn Do | - | - | 3 | - | 3 |
| Thanh Tran | 3 | 3 | - | - | 6 |
| Thi Tran | - | - | 1 | - | 1 |
| Trung2 Nguyen | - | - | 1 | - | 1 |
| nhan nguyen | 1 | - | - | - | 1 |

#### Attendance & Working Hours:

| Employee | Employee ID | Working Days | Standard Working Hour | Actual Working Time | OT | Difference | Late CI (>10m) | Early CO | Leave | Unpaid Leave |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Nam Nguyen | MTVN0090 | 5.00 | 40.0h | 44.3h | - | +4.32h | - | - | - | - |
| nhan nguyen | MTVN0091 | 5.00 | 40.0h | 43.9h | - | +3.90h | - | - | - | - |
| Quang Tra | MTVN0008 | 5.00 | 40.0h | 43.8h | - | +3.75h | - | - | - | - |
| Quyn Do | MTVN0035 | 5.00 | 40.0h | 43.7h | - | +3.72h | - | - | - | - |
| Nguyen Nguyen | MTVN0043 | 5.00 | 40.0h | 42.9h | - | +2.92h | - | - | - | - |
| Hong Bui | MTVN-HCM0021 | 5.00 | 40.0h | 42.8h | - | +2.78h | - | - | - | - |
| Hiep Tran | MTVN-HCM0025 | 5.00 | 40.0h | 41.9h | - | +1.92h | - | - | - | - |
| Hung Tran | MTVN0004 | 5.00 | 40.0h | 41.9h | - | +1.87h | - | - | 0.5 | - |
| Thi Tran | MTVN-HCM0026 | 5.00 | 40.0h | 41.4h | - | +1.35h | - | - | - | - |
| Duy Vuong | MTVN0061 | 5.00 | 40.0h | 41.1h | - | +1.08h | - | - | - | - |
| Khang Ngo | MTVN-HCM0019 | 5.00 | 40.0h | 40.9h | - | +0.93h | - | - | - | - |
| Thanh Tran | MTVN0036 | 5.00 | 40.0h | 40.9h | - | +0.92h | - | - | - | - |
| Phat Le | MTVN0084 | 5.00 | 40.0h | 40.8h | - | +0.77h | - | - | - | - |
| Anh Nguyen | MTVN0010 | 5.00 | 40.0h | 40.3h | - | +0.32h | - | - | - | - |
| Trung2 Nguyen | MTVN0087 | 5.00 | 36.0h | 38.3h | - | +2.27h | - | - | - | - |
| Phuoc Vo | MTVN0029 | 3.00 | 24.0h | 26.4h | - | +2.38h | - | - | 2.0 | - |

---

# 3. TEAM: ESTIMATING

Workload volume analysis for Clients (Customers) and member productivity for Team Estimating.

## 3.1. DRC Hobart

Client Type: Full-time  |  Weekly Target: 2.0 Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | - | - | - | 1 | 2 |
| • Est. Multi-residential | - | - | - | 1 | - |
| • Est. Single-level | - | - | - | - | 2 |
| Headcount | - | - | - | 1 | 1 |
| Dwelling Units | - | - | - | 4 | 4 |
| Area (Sqm) | - | - | - | 400.0 m² | 580.0 m² |
| Designed (Layouts) | - | - | - | 4 | 4 |

KPI W0: Actual = 2 Jobs / Target = 2.0 Jobs → 100.0% 🟢 Passed

Leadtime W0: Average 0.37 days (1 jobs)

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hai Nguyen | 4 | - | - | - | 4 | 580.0 m² | 4 | 15m | - |

---

## 3.2. ARK Coatings

Client Type: Full-time  |  Weekly Target: 1.0 Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | 1 | 2 | 1 | 2 | 1 |
| • Est. Multi-level | 1 | - | 1 | - | - |
| • Est. Multi-residential | - | - | - | 1 | - |
| • Est. Single-level | - | 2 | - | 1 | 1 |
| Headcount | 1 | 2 | 1 | 1 | 1 |
| Dwelling Units | 1 | 7 | 3 | 10 | 1 |
| Area (Sqm) | 42310.0 m² | 10485.0 m² | 17470.0 m² | 19900.0 m² | 200.0 m² |
| Designed (Layouts) | 54 | 30 | 41 | 53 | 10 |

KPI W0: Actual = 1 Jobs / Target = 1.0 Jobs → 100.0% 🟢 Passed

Leadtime W0: Average 7.07 days (1 jobs)

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Thanh Nguyen | 1 | 1 | - | - | 1 | 200.0 m² | 10 | 17h53m | - |

---

## 3.3. Brock Building Systems

Client Type: Full-time  |  Weekly Target: 5 Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | 3 | 6 | 2 | 1 | 1 |
| • Est. Multi-level | 1 | 1 | 1 | 1 | - |
| • Est. Multi-residential | 1 | - | - | - | - |
| • Est. Single-level | 1 | 5 | 1 | - | 1 |
| Headcount | 1 | 1 | 1 | 1 | 1 |
| Dwelling Units | 5 | 7 | 4 | 5 | 2 |
| Area (Sqm) | 642.0 m² | 1316.0 m² | 812.0 m² | 856.0 m² | 152.0 m² |
| Designed (Layouts) | 6 | 18 | 21 | 21 | 12 |

KPI W0: Actual = 1 Jobs / Target = 5 Jobs → 20.0% 🔴 Missed

Leadtime W0: Average 10.92 days (1 jobs)

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Nhat Nguyen | 3 | 3 | - | - | 9 | 310.0 m² | 26 | 6h44m | - |

---

## 3.4. AR Built Homes

Client Type: Full-time  |  Weekly Target: 5 Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | 2 | - | - | 2 | - |
| • Est. Multi-residential | - | - | - | 1 | - |
| • Est. Single-level | 2 | - | - | 1 | - |
| Headcount | 1 | - | - | 1 | - |
| Dwelling Units | 2 | - | - | 3 | - |
| Area (Sqm) | 517.0 m² | - | - | 759.0 m² | - |
| Designed (Layouts) | 5 | - | - | 10 | - |

KPI W0: Actual = - Jobs / Target = 5 Jobs → 0.0% 🔴 Missed

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hai Nguyen | 1 | 1 | - | - | 1 | 199.0 m² | 2 | 2h51m | - |

---

## 3.5. All U Want Building Supplies

Client Type: Ad-hoc  |  Weekly Target: N/A Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | - | - | - | 1 | 3 |
| • Est. Multi-level | - | - | - | - | 1 |
| • Est. Single-level | - | - | - | 1 | 2 |
| Headcount | - | - | - | 1 | 3 |
| Dwelling Units | - | - | - | 1 | 8 |
| Area (Sqm) | - | - | - | 270.0 m² | 13125.0 m² |
| Designed (Layouts) | - | - | - | 6 | 42 |

KPI W0: Actual = 3 Jobs (No Target)

Leadtime W0: Average 12.13 days (3 jobs)

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hai Nguyen | 1 | - | - | - | 1 | 6300.0 m² | 24 | 23h33m | - |
| Thuy2 Tran | 1 | - | - | - | 5 | 6300.0 m² | 8 | 16h10m | - |
| Thanh Nguyen | - | 4 | - | - | - | - | - | - | - |

---

## 3.6. Unitex - STO Group

Client Type: Ad-hoc  |  Weekly Target: N/A Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | 5 | 20 | 3 | 3 | 3 |
| • Amd. Multi-level | - | - | - | 1 | - |
| • Est. Multi-level | 2 | 16 | 1 | 2 | 2 |
| • Est. Multi-residential | 2 | 2 | 2 | - | 1 |
| • Est. Single-level | 1 | 2 | - | - | - |
| Headcount | 1 | 2 | 1 | 1 | 1 |
| Dwelling Units | 7 | 9 | 5 | 3 | 5 |
| Area (Sqm) | 2580.0 m² | 3604.0 m² | 1750.0 m² | 2260.0 m² | 2409.0 m² |
| Designed (Layouts) | 11 | 30 | 20 | 16 | 22 |

KPI W0: Actual = 3 Jobs (No Target)

Leadtime W0: Average 13.04 days (2 jobs)

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Thuy2 Tran | 2 | 2 | - | - | 3 | 1116.0 m² | 9 | 4h40m | - |
| Thanh Nguyen | - | 1 | - | - | - | - | - | - | - |

---

## 3.7. A Wood Shed

Client Type: Ad-hoc  |  Weekly Target: N/A Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | - | 2 | 1 | - | 1 |
| • Amd. Multi-level | - | - | - | - | 1 |
| • Est. Multi-level | - | 1 | 1 | - | - |
| • Est. Multi-residential | - | 1 | - | - | - |
| Headcount | - | 1 | 1 | - | 1 |
| Dwelling Units | - | 3 | 1 | - | 1 |
| Area (Sqm) | - | 330.0 m² | 290.0 m² | - | 26.0 m² |
| Designed (Layouts) | - | 18 | 12 | - | 300 |

KPI W0: Actual = 1 Jobs (No Target)

Leadtime W0: Average 0.87 days (1 jobs)

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Thanh Nguyen | 1 | 1 | - | - | 1 | 26.0 m² | 300 | - | 5m |

---

## 3.8. DeMar Timber & Hardware

Client Type: Ad-hoc  |  Weekly Target: N/A Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | - | - | 1 | - | - |
| • Est. Multi-level | - | - | 1 | - | - |
| Headcount | - | - | 1 | - | - |
| Dwelling Units | - | - | 1 | - | - |
| Area (Sqm) | - | - | 340.0 m² | - | - |
| Designed (Layouts) | - | - | 8 | - | - |

KPI W0: Actual = - Jobs (No Target)

*No member completed tasks for this client in W0.*

---

## 3.9. Team Summary: Estimating

#### Total Team Workload (Past 5 Weeks - All Clients):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current week) |
| --- | --- | --- | --- | --- | --- |
| Total Completed Jobs | 11 | 30 | 8 | 10 | 11 |
| Dwelling Units | 15 | 26 | 14 | 26 | 21 |
| Area (Sqm) | 46049.0 m² | 15735.0 m² | 20662.0 m² | 24445.0 m² | 16492.0 m² |
| Designed (Layouts) | 76 | 96 | 102 | 110 | 390 |

Team Average Leadtime (W0): 9.08 days (9 jobs)

Average Leadtime by Client:

| Client | W0 Completed Jobs | Avg Leadtime (days) |
| --- | --- | --- |
| DRC Hobart | 1 | 0.37 |
| A Wood Shed | 1 | 0.87 |
| ARK Coatings | 1 | 7.07 |
| Brock Building Systems | 1 | 10.92 |
| All U Want Building Supplies | 3 | 12.13 |
| Unitex - STO Group | 2 | 13.04 |

#### Total Member Output W0 (All Clients):

| Employee | Design | Check | R&F | Training | Dwelling Units | Sqm | Designed Layouts |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Hai Nguyen | 6 | 1 | - | - | 6 | 7079.0 m² | 30 |
| Nhat Nguyen | 3 | 3 | - | - | 9 | 310.0 m² | 26 |
| Thuy2 Tran | 3 | 2 | - | - | 8 | 7416.0 m² | 17 |
| Thanh Nguyen | 2 | 7 | - | - | 2 | 226.0 m² | 310 |

#### Tasks Started & Completed in Same Week (Intraweek):

| Member | Design | Check | R&F | Training | Total Intraweek |
| --- | --- | --- | --- | --- | --- |
| Hai Nguyen | 4 | - | - | - | 4 |
| Thanh Nguyen | 1 | 2 | - | - | 3 |
| Thuy2 Tran | 2 | 1 | - | - | 3 |

#### Attendance & Working Hours:

| Employee | Employee ID | Working Days | Standard Working Hour | Actual Working Time | OT | Difference | Late CI (>10m) | Early CO | Leave | Unpaid Leave |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Trung Nguyen | MTVN0020 | 5.00 | 40.0h | 40.8h | - | +0.82h | - | - | - | - |
| Thuy2 Tran | MTVN0034 | 5.00 | 40.0h | 40.8h | 8.0h | +0.80h | - | - | - | - |
| Huy Huynh | MTVN0041 | 5.00 | 40.0h | 40.7h | - | +0.70h | - | - | - | - |
| Nhat Nguyen | MTVN0023 | 5.00 | 40.0h | 40.3h | 8.0h | +0.27h | - | - | - | - |
| Hai Nguyen | MTVN0042 | 5.00 | 40.0h | 40.2h | - | +0.23h | - | - | - | - |
| Thanh Nguyen | MTVN0031 | 4.00 | 32.0h | 33.3h | - | +1.32h | - | - | 1.0 | - |

---

# 4. TEAM: ENGINEERED WOOD PRODUCTS (EWP)

Workload volume analysis for Clients (Customers) and member productivity for Team Engineered Wood Products (EWP).

## 4.1. Team Summary: Engineered Wood Products (EWP)

*No attendance data found for team members.*

---

# 5. TEAM: CLEVELAND

Workload volume analysis for Clients (Customers) and member productivity for Team Cleveland.

## 5.1. Cleveland Trade Centre

Client Type: Full-time  |  Weekly Target: 30 Jobs

#### Output Trend (Past 5 Weeks):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current Week) |
| --- | --- | --- | --- | --- | --- |
| Completed Jobs | 37 | 37 | 22 | 25 | 27 |
| • Det. Single level | 10 | 13 | 6 | 8 | 10 |
| • Est. Multi-level | 1 | 1 | 1 | 1 | - |
| • Est. Multi-residential | 1 | - | - | 1 | - |
| • Est. Single-level | 25 | 23 | 15 | 15 | 17 |
| Headcount | 5 | 5 | 5 | 5 | 5 |
| Dwelling Units | 51 | 43 | 30 | 44 | 39 |
| Area (Sqm) | 10807.0 m² | 8848.0 m² | 6859.0 m² | 8696.0 m² | 7506.0 m² |
| Designed (Layouts) | 52 | 43 | 29 | 35 | 236 |

KPI W0: Actual = 27 Jobs / Target = 30 Jobs → 90.0% 🔴 Missed

Leadtime W0: Average 6.22 days (19 jobs)

#### Member Performance for this Client (W0):

| Employee | Task Design | Task Check | R&F | Training | Dwelling Units) | Sqm | Designed (Layouts) | Est.Design Median | Amd.Design Median |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Truong Le | 12 | 26 | - | - | 12 | 2323.0 m² | 12 | 45m | - |
| Thuy Le | 10 | 13 | - | - | 12 | 2138.0 m² | 209 | 1h57m | - |
| Tram Huynh | 9 | - | - | - | 9 | 1957.0 m² | 9 | 50m | - |
| Trinh Phan | 6 | - | - | - | 6 | 1047.0 m² | 6 | 11h24m | - |
| Quy Le | 4 | - | - | - | 4 | 745.0 m² | 4 | 10h17m | - |

---

## 5.2. Team Summary: Cleveland

#### Total Team Workload (Past 5 Weeks - All Clients):

| Metrics | W-4 | W-3 | W-2 | W-1 | W0 (Current week) |
| --- | --- | --- | --- | --- | --- |
| Total Completed Jobs | 37 | 37 | 22 | 25 | 27 |
| Dwelling Units | 51 | 43 | 30 | 44 | 39 |
| Area (Sqm) | 10807.0 m² | 8848.0 m² | 6859.0 m² | 8696.0 m² | 7506.0 m² |
| Designed (Layouts) | 52 | 43 | 29 | 35 | 236 |

Team Average Leadtime (W0): 6.22 days (19 jobs)

Average Leadtime by Client:

| Client | W0 Completed Jobs | Avg Leadtime (days) |
| --- | --- | --- |
| Cleveland Trade Centre | 19 | 6.22 |

#### Total Member Output W0 (All Clients):

| Employee | Design | Check | R&F | Training | Dwelling Units | Sqm | Designed Layouts |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Truong Le | 12 | 26 | - | - | 12 | 2323.0 m² | 12 |
| Thuy Le | 10 | 13 | - | - | 12 | 2138.0 m² | 209 |
| Tram Huynh | 9 | - | - | - | 9 | 1957.0 m² | 9 |
| Trinh Phan | 6 | - | - | - | 6 | 1047.0 m² | 6 |
| Quy Le | 4 | - | - | - | 4 | 745.0 m² | 4 |

#### Tasks Started & Completed in Same Week (Intraweek):

| Member | Design | Check | R&F | Training | Total Intraweek |
| --- | --- | --- | --- | --- | --- |
| Quy Le | 1 | - | - | - | 1 |
| Thuy Le | 4 | 6 | - | - | 10 |
| Tram Huynh | 6 | - | - | - | 6 |
| Trinh Phan | 3 | - | - | - | 3 |
| Truong Le | 6 | 12 | - | - | 18 |

#### Attendance & Working Hours:

| Employee | Employee ID | Working Days | Standard Working Hour | Actual Working Time | OT | Difference | Late CI (>10m) | Early CO | Leave | Unpaid Leave |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Thuy Le | MTVN0073 | 5.00 | 40.0h | 41.8h | - | +1.80h | - | - | - | - |
| Tram Huynh | MTVN0001 | 5.00 | 40.0h | 41.2h | - | +1.17h | - | - | - | - |
| Truong Le | MTVN0049 | 5.00 | 40.0h | 41.0h | - | +1.02h | - | - | - | - |
| Quy Le | MTVN0082 | 5.00 | 40.0h | 40.9h | - | +0.95h | - | - | - | - |
| Trinh Phan | MTVN0086 | 5.00 | 40.0h | 40.6h | - | +0.63h | - | - | - | - |

---

# 6. JOB BACKLOG & AGING PROFILE REPORT

Summary table of uncompleted workload (Job Backlog) as of reporting week end (26/07/2026), categorized by aging profile:

| Team / Client | 0-1 Days | 2 Days | 3 Days | 4 Days | 5 Days | >5 Days | Total Backlog |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FRAME & TRUSS | - | 1 | - | - | - | 5 | 6 |
| - Brock Building Systems | - | 1 | - | - | - | 4 | 5 |
| - East Coast Frames & Trusses | - | - | - | - | - | 1 | 1 |
| DRAFTING | - | 16 | - | 3 | 1 | 67 | 87 |
| - Carter Lumber | - | - | - | - | - | 12 | 12 |
| - Creative Homes | - | 9 | - | 2 | - | 6 | 17 |
| - MyTeam VN | - | 2 | - | - | 1 | 6 | 9 |
| - NVR | - | 5 | - | 1 | - | 30 | 36 |
| - Prime Design Tas PTY LTD (drafting) | - | - | - | - | - | 13 | 13 |
| ESTIMATING | - | 1 | - | 2 | - | 5 | 8 |
| - All U Want Building Supplies | - | - | - | - | - | 1 | 1 |
| - Brock Building Systems | - | - | - | 2 | - | 2 | 4 |
| - MyTeam VN | - | - | - | - | - | 2 | 2 |
| - Unitex - STO Group | - | 1 | - | - | - | - | 1 |
| CLEVELAND | - | - | 3 | - | 1 | 14 | 18 |
| - Cleveland Trade Centre | - | - | 3 | - | 1 | 14 | 18 |
| CHƯA PHÂN LOẠI | - | - | 3 | - | 2 | 16 | 21 |
| - Cleveland Trade Centre | - | - | 1 | - | - | - | 1 |
| - East Coast Frames & Trusses | - | - | - | - | - | 1 | 1 |
| - G.J Ararat | - | - | - | - | - | 1 | 1 |
| - MyTeam VN | - | - | - | - | - | 3 | 3 |
| - NVR | - | - | - | - | - | 1 | 1 |
| - Prime Design Tas PTY LTD (drafting) | - | - | 2 | - | 2 | 6 | 10 |
| - RES Engineering | - | - | - | - | - | 1 | 1 |
| - RM Property Group | - | - | - | - | - | 2 | 2 |
| - Unitex - STO Group | - | - | - | - | - | 1 | 1 |
| TOTAL | - | 18 | 6 | 5 | 4 | 107 | 140 |

---

# 7. TASK COMPLEXITY PROFILE — AVERAGE HOUR PER TASK

Analyzes the actual effort spent (`investedSeconds`) on tasks completed during the week (20/07/2026 – 26/07/2026). GHelps assess the workload associated with each project type (Est/Amd/Det) and each work phase (Design / Check / R&F).

| Team | Project | # Tasks | Median (hrs) | Mean (hrs) |
| --- | --- | --- | --- | --- |
| Frame & Truss | Est. |  |  |  |
| ↳ | Design | 49 | 1h22m | 3h26m |
| ↳ | Check | 48 | 5m | 7m |
| Frame & Truss | Amd. |  |  |  |
| ↳ | Design | 2 | 3h25m | 3h25m |
| ↳ | Check | 2 | 2h30m | 2h30m |
| Drafting | Est. |  |  |  |
| ↳ | Design | 17 | 10h12m | 14h04m |
| ↳ | Check | 17 | 15m | 26m |
| ↳ | R&F | 7 | 1h09m | 1h32m |
| Drafting | Amd. |  |  |  |
| ↳ | Design | 14 | 5h23m | 6h42m |
| ↳ | Check | 14 | 15m | 38m |
| Estimating | Est. |  |  |  |
| ↳ | Design | 11 | 6h43m | 8h45m |
| ↳ | Check | 9 | 15m | 25m |
| Estimating | Amd. |  |  |  |
| ↳ | Design | 1 | 5m | 5m |
| ↳ | Check | 1 | 15m | 15m |
| Cleveland | Est. |  |  |  |
| ↳ | Design | 32 | 1h28m | 5h05m |
| ↳ | Check | 30 | 15m | 37m |
| Cleveland | Det. |  |  |  |
| ↳ | Design | 9 | 4h03m | 3h43m |
| ↳ | Check | 9 | 49m | 52m |

## 7.2 Member Breakdown

Shows the median time spent by each team member on Design and Check tasks across different project types during the week:

| Team | Member | Est.Des | Est.Che | Amd.Des | Amd.Che | Det.Des | Det.Che | # Tasks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Frame & Truss | Han Pham | 1h46m | 5m | - | - | - | - | 34 |
|  | Linh2 Nguyen | 18h06m | 1m | 4h45m | 2h30m | - | - | 9 |
|  | Phuc Nguyen | 1h22m | 5m | - | - | - | - | 26 |
|  | Quy Nguyen | 1h09m | 15m | - | - | - | - | 29 |
|  | Viet Nguyen | 27h59m | - | 2h05m | - | - | - | 3 |
| Drafting | Anh Nguyen | - | - | 5h09m | - | - | - | 5 |
|  | Hong Bui | - | 15m | - | - | - | - | 3 |
|  | Hung Tran | 15h56m | - | 2h34m | - | - | - | 4 |
|  | Nam Nguyen | 11h51m | - | - | - | - | - | 4 |
|  | Nguyen Nguyen | - | 30m | 15h03m | 15m | - | - | 9 |
|  | Phuoc Vo | 19h40m | 15m | 9h46m | 15m | - | - | 8 |
|  | Quang Tra | - | 30m | - | 2h | - | - | 5 |
|  | Quy Vo | 7h58m | 47m | 5h25m | 5m | - | - | 10 |
|  | Quyn Do | 11h10m | - | - | - | - | - | 5 |
|  | Thanh Tran | 6h52m | 15m | - | - | - | - | 10 |
|  | Thi Tran | 26h30m | - | - | - | - | - | 3 |
|  | Trung2 Nguyen | 23h02m | - | - | - | - | - | 2 |
|  | nhan nguyen | 17h56m | - | - | - | - | - | 1 |
| Estimating | Hai Nguyen | 1h33m | 45m | - | - | - | - | 7 |
|  | Nhat Nguyen | 6h44m | 15m | - | - | - | - | 6 |
|  | Thanh Nguyen | 17h53m | 30m | 5m | 15m | - | - | 6 |
|  | Thuy2 Tran | 5h06m | 15m | - | - | - | - | 5 |
| Cleveland | Quy Le | 10h17m | - | - | - | - | - | 4 |
|  | Thuy Le | 1h57m | 49m | - | - | 2h58m | 49m | 23 |
|  | Tram Huynh | 50m | - | - | - | - | - | 9 |
|  | Trinh Phan | 11h24m | - | - | - | 4h16m | - | 6 |
|  | Truong Le | 45m | 15m | - | - | - | - | 38 |

---

*(Report automatically generated by Weekly HR Report Framework)*